## Slide 1: INSuRE Project: Software Component Time Domain Visualization
David Kavaler, Sugeerth Murugesan, Chetna Vig, Andy White, NSA
What has been done?
Decoupled UI and data for further visualization algorithms
Started model building process for bug prediction
What is remaining to be done?
Attaching UI to generic data structure
Commit history in a database
We used existing utilities to extract fixing commits and bug introducing commits from
Jira issues(issues tracking system)
Data metric computation: How to compute churn, code size, number of commits, number of unique developers?
File level visualization for authors: Finished
Source-level visualization with different metrics: In progress
Date: 04/10/15
We will create a tool to visualize the temporal evolution of software systems at varying granularities
and check if our technique for linking bugs to commits correlates with CVE reports.
Project Summary:
Technical Approach:
Schedule:
Project Summary:
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: INSuRE Project Progress
Project: Software Component Time Domain Visualization Date: 04/10/15
Decoupled UI and data (built a generic data representation)
Discussed future visualizations
Discussed initial model building steps
This Week’s Progress
Bug data visualization (Hover over events)
Attach UI to UI widgets with data frame
Next Week’s Work
Selecting right amount of data for model genration
  Visualization of large section of files in one glance
Impediments/Problems/Issues
Visually perceptive colors for data visualization
Other Questions
X
✓