## Slide 1: INSuRE Project: Software Component Time Domain Visualization
David Kavaler, Sugeerth Murugesan, Chetna Vig, Andy White, NSA
What has been done?
Attaching UI widgets to generic data structure
What is remaining to be done?
Model building process for predicting bugs
An efficient Bug data visualization to come up with data
Commit history in a database
We used existing utilities to extract fixing commits and bug introducing commits from
Jira issues(issues tracking system)
Data metric computation: How to compute churn, code size, number of commits, number of unique developers?
File level visualization for authors: Finished
File-level visualization with different metrics: Finished
Source-level visualization: talk with Andy
Date: 04/17/15
We will create a tool to visualize the temporal evolution of software systems at varying granularities
and check if our technique for linking bugs to commits correlates with CVE reports.
Project Summary:
Technical Approach:
Schedule:
Project Summary:
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: INSuRE Project Progress
Project: Software Component Time Domain Visualization Date: 04/17/15
Attached UI with the decoupled data (built a generic data representation)
Implemented initial model building steps using wake
Given a file analyzing bug vs bug-free data
This Week’s Progress
Research on features to distinguish bug vs bug-free data for a bug-model
Bug data visualization (Hover over events)
Next Week’s Work
Research Challenge: Defining features
  Visualization of large section of files in one glance
Impediments/Problems/Issues
Visually distinguishing files in the visualization
Other Questions
X
✓